## Slide 1
Daniel Darcy
Stephen Fedele
CS 4900
Quadratic Solve
TPS Report & Stories

## Slide 2
TPS Report
Reviewed?
Time (est)
Author
Risk
% Done
Time Taken
Task
Input validation
0
Stephen
0
100
2 hrs
Yes
Put src files in own
Directory
4 hrs
Stephen
2 hrs
100
5 hrs
Yes
Implement
Linear solve
1 hrs
Stephen
1 hr
100
1 hrs
Yes
Implement
Quadratic solve
2 hrs
Stephen
1 hr
100
2.5 hrs
Yes
Accuracy
Testing
3 hrs
TBD
1 hr
0
TBD
TBD
Daniel Darcy
Stephen Fedele
CS 4900
Page 1
Quadratic Solve
Create t1.c testing
of solver folder
1 hr
1 hr
Daniel
100
1.5 hr
Yes
Notes: <number>

## Slide 3
TPS Report
Reviewed?
Time (est)
Author
Risk
% Done
Time Taken
Task
Page 2
Quadratic Solve
Create t2.c
testing of parsing
folder
Create mock object
for fp folder,
validate->feq
1.5 hr
1 hr
Create t4.c
testing of parsing
folder, validate.c
Daniel
100
1.5 hr
Yes
1 hr
Daniel
1 hr
100
1 hr
Yes
2 hrs
Daniel
1 hr
100
No
2 hrs
Change input method to 'scanf'
3 hrs
TBD
3 hrs
0
0
No
Create t3.c
testing of parsing
folder, ieee.c
1.5 hr
1 hr
Daniel
100
1.5 hr
Yes

## Slide 4
TPS Report
Reviewed?
Time (est)
Author
Risk
% Done
Time Taken
Task
Page 3
Put tests in the corresponding source directory
2 hrs
Daniel
1 hrs
100
1 hr
Yes
Properly separate everything
1hr
Stephen
1hr
100
1.5hr
No
Re-write tests for 'quadfunc' and 'validate'
2hr
Stephen
1hr
100
2hr
No
Move cunit into its own folder
1hr
TBD
15min
0
TBD
TBD

## Slide 5
Stories
#
Title
Description
1
2
3
4
5
6
7
Program takes input from user and makes sure they are numbers
Each number is checked and stored as a floating point
Checks if the equation is quadratic
If equation is quadratic, a quadratic function is used
If the equation is linear, a linear function is used. Also warning
message is printed out letting user know equation is linear
Program checks to see if there are 0, 1, or 2 intercepts
Program outputs message to user which contains # of intercepts
Program checks accuracy of answer and if it is not in the range
of .0001 then a warning message is outputted to the user
Collect user input
Store user input
Quad check
Linear check
Equation type
check
# of intercepts
Intercept # output
8
Accuracy check
Quadratic Solve
Page 1

## Slide 6
Stories
Quadratic Solve
Page 2