## Slide 1
Daniel Darcy
Stephen Fedele
Tim Curry
CS 4900
Quadratic Solve
TPS Report & Stories

## Slide 2
TPS Report
Reviewed?
Time (est)
Author
Risk
% Done
Time Taken
Task
Input validation
0
Stephen
0
100
2 hrs
Yes
Put src files in own
Directory
4 hrs
Stephen
2 hrs
100
5 hrs
Yes
Implement
Linear solve
1 hrs
Stephen
1 hr
100
1 hrs
Yes
Implement
Quadratic solve
2 hrs
Stephen
1 hr
100
2.5 hrs
Yes
Accuracy
Testing
3 hrs
TBD
1 hr
0
TBD
TBD
Daniel Darcy
Stephen Fedele
CS 4900
Page 1
Quadratic Solve
Create t1.c testing
of solver folder
1 hr
1 hr
Daniel
100
1.5 hr
Yes
Notes: 2

## Slide 3
TPS Report
Reviewed?
Time (est)
Author
Risk
% Done
Time Taken
Task
Page 2
Quadratic Solve
Create t2.c
testing of parsing
folder
Create mock object
for fp folder,
validate->feq
1.5 hr
1 hr
Create t4.c
testing of parsing
folder, validate.c
Daniel
100
1.5 hr
Yes
1 hr
Daniel
1 hr
100
1 hr
Yes
2 hrs
Daniel
1 hr
100
No
2 hrs
Change input method to 'scanf'
3 hrs
TJ
3 hrs
0
0
No
Create t3.c
testing of parsing
folder, ieee.c
1.5 hr
1 hr
Daniel
100
1.5 hr
Yes

## Slide 4
TPS Report
Reviewed?
Time (est)
Author
Risk
% Done
Time Taken
Task
Page 3
Put tests in the corresponding source directory
2 hrs
Daniel
1 hrs
100
1 hr
Yes
Properly separate everything
1hr
Stephen
1hr
100
1.5hr
Yes
Re-write tests for 'quadfunc' and 'validate'
2hr
Stephen
1hr
100
2hr
Yes
Move cunit into its own folder
1hr
Stephen
15min
100
30 min
Yes
Added system
testing
1.5 hr
Daniel
1 hr
100
2 hr
No
Added proper
documentation
1 hr
Daniel
1 hr
100
1 hr
No

## Slide 5
Stories
#
Title
Description
1
2
3
4
5
6
7
Program takes input from user and makes sure they are numbers
Each number is checked and stored as a floating point
Checks if the equation is quadratic
If equation is quadratic, a quadratic function is used
If the equation is linear, a linear function is used. Also warning
message is printed out letting user know equation is linear
Program checks to see if there are 0, 1, or 2 intercepts
Program outputs message to user which contains # of intercepts
Program checks accuracy of answer and if it is not in the range
of .0001 then a warning message is outputted to the user
Collect user input
Store user input
Quad check
Linear check
Equation type
check
# of intercepts
Intercept # output
8
Accuracy check
Quadratic Solve
Page 1

## Slide 6
Stories
Quadratic Solve
Page 2